UW-REN Capstone 2011-2012

North Creek Forest Stewardship Plan

North Creek Forest 
Bothell, WA

Prepared by: 
Elliott Church, Environmental Science & Global Studies; University of Washington, Bothell
Freddie Hensen, Environmental Science, University of Washington, Bothell
Danee’ Moesch, Environmental Science, University of Washington, Bothell
Darryl Nevels, Environmental Science, University of Washington, Bothell 
Teppei Sato, Media and Communications, University of Washington, Bothell
Sarah Witte, Environmental Science, University of Washington, Bothell

For Tom and Jeanie Robinson and The Friends of North Creek Forest

Professors: Warren Gold, Kern Ewing, Jim Fridley
TA: Caitlin Guthrie

Table of Contents

1. Project Description …………………………………………………………………………………………………….……..……………... 2

2. Post-Installation Description and As-Built Map …………………………………………………………………………………. 3

3. Maintenance Plan …………………………………………………………………………………………………………………………..… 4

4. Monitoring Plan ……………………………………………………………………………………………………………………………….. 6

5. Long Term Site Management Plan ……………………………………………………………………………….………………….. 11

6. References ………………………………………………………………………………………………………………….…………………… 12

7. Appendices …………………………………………………………………………………………………………………..………..……….. 14

- Project description

Before the onset of restoration activity, the 2011-2012 University of Washington Restoration Ecology Network (UW-REN) North Creek Forest project site contained roughly 360 square meters of land heavily invaded by Himalayan blackberry (Rubus armeniacus) and 80 square meters of big-leaf maple (Acer macrophyllum) forest invaded by English holly (Ilex aquifolium) and herb-Robert (Geranium robertianum). The Himalayan blackberry had arrested natural forest succession by preventing native tree species from establishing and excluded native shrub and groundcover species to a large extent, reducing the structural and biological diversity of that section of the North Creek Forest substantially, thereby reducing habitat value and area in the North Creek Forest.

The following is a summary of the goals and objectives set for the restoration project and the approach that was taken to those goals:

Goal 1: Restore a structurally and biologically diverse suite of native plant species typical of Puget Trough   lowland forest

Objective 1-1: Remove and suppress the reoccurrence of invasive plant species.

Objective 1-2: Modify site conditions to ensure success of plantings and biological diversity.

Objective 1-3: Install a structurally and biologically diverse palette of native plant species representing early, mid, and late successional stages of Puget Trough lowland forests.

Approach taken: Invasive Himalayan blackberry (Rubus armeniacus) was removed from polygon 1, and mounds were constructed to increase topographic diversity which creates underlying conditions that support biological diversity (Gold pers. comm.), and to provide a well-drained microsite to aid in the establishment of Douglas-firs (Pseudotsuga menziesii), an important component of the target vegetation community. A biologically and structurally diverse suite of native plant species was installed, with an emphasis on evergreen coniferous tree species that will provide a year round shade which suppresses Himalayan blackberry and other potential shade-intolerant invasives, and which drives forest succession towards the target coniferous Puget Trough lowland forest community. Arborist’s mulch was spread in invasive control areas and around installed plants to suppress re-occurrence of invasive species and to retain moisture.

Goal 2: Enhance wildlife habitat for native forest fauna.

Objective 2-1: Create new habitat features and enhance existing ones.

Objective 2-2: Install native Puget lowland understory plant species that provide specific
           	           wildlife value for native fauna (e.g. food, cover).

Objective 2-3: Install a structurally diverse palette of native plant species to increase habitat
                         diversity.

Approach taken: A diverse suite of native plant species was installed that included species selected for their specific value to wildlife in the form of food, cover, and nesting opportunities. A community of species was selected that will develop into four structural layers, providing structural complexity which is associated with habitat value (Carey and Harrington 2001, Gold pers. comm.). We evaluated the % cover of coarse woody debris (CWD) on the project site and determined that it was at the level recommended by Carey and Harrington (2001) for enhanced small mammal habitat. We consolidated some CWD into brush piles, a habitat feature important to small mammals as well as fungi and wood-feeding organisms, placing the brush piles against large downed wood on the forest edge to maximize connectivity with other sources of cover in the forest. Evergreen salal was planted in the forest to create year-round cover.

Goal 3: Engage local groups and individuals in the project to help build ongoing stewardship and environmental education opportunities within the community

Objective 3-1: Utilize media and technology approaches to provide outreach of the project and ongoing North Creek Forest conservation effort.

Objective 3-2: Communicate with the community about the project, engage the public, and promote conservation efforts through local press and media outlets.

Objective 3-3: Enlist members of the community to assist in restoration tasks.

Objective 3-4: Create a long-term maintenance and monitoring plan (stewardship plan) for this site that can be used by the community partners.

Approach taken: We organized class visits to engage the student communities at University of Washington, Bothell and Cascadia Community College, canvassed neighborhoods surrounding the North Creek Forest, and issued a press release to promote the ongoing North Creek Forest conservation effort. We recruited the help of over 60 students to aid in restoration tasks, and videotaped restoration activities for a 10 minute video that is in production at the time of writing.

Goal 4: Evaluate existing old housing structures on site for the opportunities and constraints that they pose in future restoration of this site and the adjacent area.

Approach taken: Old wooden flooring material was broken down and stockpiled in the project site to make room for native plants and to reduce hazards, and ideas generated for uses of the concrete foundation which will be presented to the community partner in a separate document.

- Post-installation description

Polygon 1

Polygon 1 is 368 m2 in size, with the western border with polygon 2 running along the bigleaf maple (Acer macrophyllum) forest (Figure 1). Himalayan blackberry was grubbed out by the roots and composted in piles along the access path to the northwest of polygon 1. Three triangular mounds, 2-2.5m on a side, were constructed in polygon 1: two in the northern 1/3 of the polygon and one near to the southern border of the polygon. Brush piles were arranged in connection to existing large woody debris along the border with polygon 2 and the forest. Native vegetation was installed in close spacing with the intent to create fierce competition for resources which reduces the opportunity for invasive species to re-occur (objective 1-1). Four tree species were installed, more or less 2 meters (m) apart (1 m in some areas): Douglas-fir was planted across the polygon; western redcedar was planted along the forest edge in the west, in the south of the polygon, and one was planted within the salmonberry thicket on the eastern border; two Sitka spruce (Picea sitchensis) were planted in the east section of the polygon, and Grand fir (Abies grandis) was planted across the polygon in less abundance than Douglas-fir. Cascara buckthorn (Rhamnus purshiana), a sub-canopy species was installed more or less 1m apart in near to the center of the polygon, and in the southeast of the polygon. A shrub layer was installed with more or less 1 m spacing consisting of thimbleberry (Rubus parviflorus), red elderberry (Sambucus racemosa), and snowberry (Symphoricarpos albus) distributed evenly throughout the polygon; oceanspray (Holodiscus discolor) and tall Oregon-grape (Mahonia aquifolium) were installed in the western half of the polygon. Baldhip rose (Rosa gymnocarpa) was installed in the southwestern corner of the polygon and near to the garage foundation. One Devil’s club (Oplopanax horridus) was installed in the southwest corner. A ground layer was installed with 0.25-1 m spacing, consisting of dull Oregon-grape (Mahonia aquifolium), wood sorrel (Oxalis oregana) and sword fern (Polystichum munitum) focused in the shadier environments along the western border and southwest corner of the polygon. Fireweed (Epilobium angustifolium) was seeded along the garage foundation and in the south west of polygon 2 near to large woody debris. Woody mulch was spread throughout the polygon, at a depth of around 2-3 inches; the 6” target depth is planned on being met before the end of the academic quarter in June.

Polygon 2

Polygon 2 is west of polygon 1 and is 771 m2 in size. It contains a bigleaf maple forest with an understory dominated by vine maple (Acer circinatum), Indian plum (Oemleria cerasiformis), salmonberry, sword fern and piggy-back plant. A brush pile was placed underneath the mature western redcedar canopy in the northeast of polygon 2 (Figure 1). Three tree species were installed: western redcedar was installed across the eastern half of the polygon and in the north western quarter, three grand firs were installed in the eastern half near to the maintenance path (Figure 1) and one was installed close to the northern border towards the western side of the polygon. Douglas-firs were planted on the forest edges where more light is available, and in the southeast section of polygon 2 nearest to the garage foundation that was cleared of Himalayan blackberry. A shrub layer was installed consisting of vine maple, red huckleberry, and thimbleberry in the northern section of the polygon towards the western half. Snowberry and salal were distributed evenly across the polygon. A ground layer of sword fern, low Oregon-grape and, and wood sorrel were installed within 15 m of the western border of the polygon. Trailing blackberry was installed just outside the western edge of the western redcedar canopy in the north of the polygon.

Figure 1. As-Built Map.

3. Maintenance plan

I. Plant care

- Watering

  - Bare root stock (all plants)

Why: Native plant material installed in bare root form have greater survival if watered during the first two summers (GSP n.d., Chalker-Scott 2009).

Where: the entire site

When: every week or as needed (based on water stress) from June through September 2012 and 2013

How: First, do a walkthrough of the site looking for signs of wilting. Focus watering efforts on plants that are wilted first. Fill 2-gallon watering cans at hose (located in the NW corner of Polygon 1) and water at the base of wilted plants, using the full 2 gallons if possible. For plants that display less water stress (wilting) or don’t display any, 1 gallon of water is fine if water resources are tight. Otherwise 2 gallons per plant is ideal (more for wilted plants).

- Mulching

Why: Mulching around installed plants suppresses weeds that compete with the plant for resources and retains moisture (Chalker-Scott 2009); mulching in invasive control areas post-removal helps suppress re-occurrence of invasive species.

Where: Invasive control areas in Polygon 1 and Polygon 2
When: After invasive removal and new plantings, and/or wherever soil is disturbed.

How: Mulch 4-6” inches deep at least 2 meters out from installed plants in polygon 1 (be sure to create a small buffer zone between the plant stem and the mulch to prevent disease) and in invasive species control areas. Mulch should be used lightly if at all in polygon 2 to minimize negative effects on native species. Appendix 3 explains what mulches to use.

II. Invasive Species Control

Controlling invasive species on the project site is critical to the success of the restoration effort. Control methods are given here for invasive species that where encountered on the 2011-2012 project site and have a likelihood of reoccurrence. A good resource for the identification of these species and general information on other noxious weeds and invasives is the King County Noxious Weed Program. Website and contact information is listed in Appendix 4.

Himalayan blackberry

Method: Manual

Where: The entire project site

When: Grub out roots September – April when soil is moist

How: Where Himalayan blackberry reoccurs in invasive control areas, grub out the plant by the roots taking care to remove as much of the root system as possible. To remove thickets, cut the stems to about 1 m above the ground so that they are visible for root wad removal, and then grub out the roots. Apply woody mulch 6” deep in control areas before November to prevent reinvasion and soil erosion. WARNING: Trailing blackberry, a beneficial native, can be confused with Himalayan blackberry. The two species are easy to tell apart with a little training. Consult Pojar and Mackinnon (1994) or see other plant identification resources in Appendix 4.

Disposal: Himalayan blackberry can be composted on-site until removal is convenient. Compost canes in compost piles located along the northern border of polygon 1. Root-wads can be composted as long as care is taken that they are elevated above the soil; placing them on top of canes works well.

English holly 

		Method: Manual and chemical

Where: Prior English holly control area by the western redcedar grove in the northwest corner of polygon 2, monitor the site access path and throughout the project site for new seedlings.

When: Use manual control on small plants September – May, chemical control (for plants too large for manual control) March-October.

How: Dig up or pull small plants, use weed wrench (available from King County) on large plants. For plants too large to pull, cut trunk as close to the ground as possible and apply an herbicide with the active ingredient glyphosate within 20-30 seconds (King County 2008).

Disposal: Holly biomass can be composted as long as the plant (especially the roots) is elevated off the ground, for example on top of an existing compost pile of Himalayan blackberry canes, until removal can be arranged. If there is a case in the future where a holly plant that is fruiting is removed (no fruiting trees were encountered during the 2011-2012 projects) the berries should be thrown away to avoid scavenging birds dispersing the seeds.

Herb-Robert

Method: Manual

Where: The north of Polygon 2, and wherever new seedlings emerge.

When: Year-round

How: herb-Robert is easily pulled. Uproot and mulch bare areas 4-6.” WARNING: herb-           Robert can be confused with a native groundcover in polygon 2, pacific bleeding heart (Dicentra formosa). See King County (2007) in the References section and plant I.D. resources in Appendix 4 for information on how to tell these two species apart.

Disposal: herb-Robert should not be composted as it can seed and spread from compost piles. Store in trash bags or buckets until transport off-site.

III.   Planting guidelines 
        All planting should follow the procedure outlined in this section to ensure maximum survivorship and prosperity.

- Ensure that all plants are either bare root, or otherwise in pots.  If using bare root plants proceed to step three, if using potted plants, see step two.

- Carefully remove the plant from the pot by compressing the sides of the pot to loose the dirt from the pot walls.  Holding the plant at the base, hold the plant upside down and slowly jostle the plant from its pot.  Remove the majority of the potting soil from the plant roots either by disrupting the roots by gently breaking them up and shaking from them the soil, or by repeatedly submerging the roots in clean water until they are substantially free of potting soil.

- Find a proper location for the plant with at least a meter from any nearby plant that grows within the same canopy layer, two meters if a tree, or less if a ground cover.

- Once a proper location is identified, use a shovel to make a hole at least as deep as the depth of the entire root system and twice as wide in full circumference as the breadth of the root system.  Place the soil to the side of the hole.

- Inspect and remove from the hole and from the removed soil any large stones and rocks, or any other roots and debris.

- Create a small soil cone in the bottom of the hole of well broken-up soil.

- Arrange radially and evenly the roots of the plant on this cone so that the demarcation of the plant between root and stem (the root crown) lies at the same level as the surrounding ground surface, add or remove soil from the soil cone as necessary.

- Begin to add well broken-up soil to the hole continuing to spread and arrange roots radially and evenly as best possible.

- Without compacting the soil, fill to approximately ground level and thoroughly water the plant.  Add more soil if necessary to cover any exposed roots, and water again.

- Create a “well” of soil by building small earth mounts in a ring around the plant base.  This should extend at a six to ten inch radius.

- Cover the area with mulch to protect the plant and suppress weed growth, so that the mulch is not touching the stem of the plant.

- Continue to water thoroughly on dry or non-rainy days over the next several weeks.

IV. Community Outreach and education

The Friends of North Creek Forest have been extremely involved with the project site and recruiting people from the local community to help our team though out the year. The FNCF board consists of educators, scientists, and students with sub-committees focused on education, stewardship, and public outreach. The FNCF are aware of their responsibilities in regards to continued stewardship and volunteer recruitment to insure further conservation and restoration within the forest. We propose the following to insure continued efforts concerning community involvement and education.

For the purpose of maintaining a solid volunteer base we suggest having people sign in and providing their contact information at every work party starting May 26, 2012. Following up with all volunteers via email and phone calls to thank them for their support and inviting them to future conservation/restoration events is vital to the success of this site.

The community partner has done a great job at contributing to public outreach and letting community members that neighbor the forest know how to stay involved and help conservation and restoration efforts. Continued outreach in the form of public meetings, door to door campaigning, and monthly reports in local printed media (e.g. The Bothell Bridge) will help spread the word about the current state of the forest and let people know how they can get involved. We also suggest holding monthly photography contests open to students and community members to bring them to the forest and show the successional progression of the site over time. These pictures could be put on the FNCF site, submitted to the local media, or have it featured in outdoor/environmental magazines.

Maintaining and building relationships with local organizations that are already well known or established will increase the pool of volunteers and strengthen the bond between the FNCF and the local community. Suggested organizations include Friends of the Cedar River Watershed, Pipers Creek Nursery, and the City of Bothell’s Public Works Department. These local departments and organizations have worked diligently with the University of Washington Bothell and could be a great asset to the continued stewardship of the forest.

Advertising the forest and the continued stewardship in downtown Bothell businesses and looking into reaching out to businesses planned to be at the new Bothell’s Landing would be a large scale campaign geared at bringing volunteers to the site. The community partner is currently creating a large concept poster the will feature the future possibilities for our site and the forest including building trails, providing student learning opportunities, and promoting recreational activities. Upon completion we recommend posting it in a high traffic area in downtown Bothell.

V. Art and Signage description and maintenance
      Teppei Sato, artist and project environmental philosopher

In ancient culture, art has been utilized as a means of passing down tradition, knowledge, and wisdom to the next generation.  With Friends of North Creek Forest, we have worked on restoring the site that was initially and entirely covered with Himalayan blackberry. Why do we need to sustain nature? Is it because natural disturbance causes massive impact on climate change? This notion has become a universal language concept, which is important to be discussed. However, what is more important is that the present generation takes responsibility for sustaining our nature to pass down beauty and wisdom of nature to the next generation so that children can learn something from flora and fauna. As Patricia Johanson said: “my sense of wonder at the simplicity, complexity, elegance, and significance of nature has never ceased. It is an inexhaustible textbook and source.” Ecological restoration is art in some respect, and it changes not only the look but also the ecosystem by removing invasive species, planting vegetation and giving new life at degraded sites like a painting that consists of lines, shadows, and colors on a canvas.

As the vegetation that we planted grows and changes the physical appearance of our restoration site over time, the art installation and signage will also vary with moss growing and taking over these man-made materials. Since the object and signage are positioned by the red alder where the sunlight never reaches, it is a good environment for moss when growing. In addition, when the art installation is put three feet under the ground, it is stable enough to stand on its own. Thus, there is no need to have physical maintenance. This art installation is a living object and is meant to be adapted to whatever comes to the environment. Moss provides new life to its atmosphere, and sword fern for instance would be a good fit on the art object and signage.

It is significant to understand and conceptualize what the art installation means as explained in the proposal. “The door opens visitor’s minds in new and innovative ways. It also represents a gateway to the site where we humbly support the process of restoration, which characterizes an interactive and interdependent relationship.” The suggested maintenance plan will tell visitors about the necessity of why ecological restoration is necessary and the meaning of the art installation.

Maintenance timetable

4. Monitoring plan

In order to inform effective maintenance and site management decisions, reliable data on the success of installed plant material and threats from invasive species is essential. Our team has provided the infrastructure for two methods of monitoring restoration success that we feel are the most appropriate. Data collected from these two methods can be used to track the progress of installed plant material towards Goal 1 and Goal 2 objectives. It may become appropriate to alter these or adopt additional monitoring methods to meet educational goals in the future.

Note on monitoring plant survival

Plants have an above-ground portion, the “shoot system,” and a belowground portion, the “root system.” Many perennial plants will drop their leaves or their shoot systems will die back when they are stressed or shocked, resulting in a plant that looks quite dead. Before calling the time of death for an installed plant, check for green tissue at the base and nodes, and even wait a few growing seasons to play it safe. Often a plant is working on its roots and will send up a new shoot system when it can afford to.

Monitoring methods

  - Photo-points

Why: Photo point monitoring is a particularly effective method of displaying landscape changes in vegetation over time. The yearly changes of the site can be easily compared and contrasted using photos taken from the same location and direction each time (Howelry and Sundt 2001; McDougald et al 1990; McDougald and Clawson 1993). The photo point markers installed on the project site double as bird houses and feeders to initiate wildlife use and habitation, and create aesthetic value.

Photo monitoring will be used to monitor growth of installed vegetation and the development of canopy layers, and document the level of re-invasion (if any) of Himalayan blackberry and any new invasive species.

When: Twice each year; once in August to compare overall growth, and once in December to compare evergreen development

Where: At photo points located throughout the project site (Figure 2).

How: Table 1 lists photo points and how to use them.

Table 1. Photo point locations, instructions and descriptions

| Photo point | Location | Height, bearing of photo | Description / what to look for |
| --- | --- | --- | --- |
| 1 | Post in the buffer zone, north of hose station in the NW of polygon 1 | 6 feet, 120º (ESE) | The photo shows a panoramic view of Polygon 1 and its vegetation. This photo will show general growth across the area, and the development of stratified canopy layers, which fulfills objective 1-3 and reduces the re-invasion of Himalayan blackberry and other invasive species. |
| 2 | Post in the southeast corner of Polygon 2, near to garage foundation | 5 feet, 343º (NNW) | This photo shows the opposite angle on Polygon 1 and the more shaded southern side. This photo can be used to monitor the growth of vegetation in Polygon 1 in more shade, and can be compared with the photo angle from Photo Point 1 to determine if the shaded plants or plants in the sunnier areas are in need of extra maintenance such as more or less frequent watering. The monitoring of vegetation growth and spread over time will give an accurate representation of the diversity of structure and species that develop in the restoration site. |
| 3 | Southeast of polygon 2, west of photo point 2 and inside the big-leaf maple forest | 5 feet, 300º (WNW) | This photo point monitors the specific survival and growth of targeted understory species that provide high-value to native wildlife, as described in Goal 2 objective 2. The installed plantings of devil’s club, salal, and snowberry can be visually monitored in the photo for growth, stress, animal visitation and use, and reproductive success. |
| 4 | Post in NW of Polygon 2, near to northern border | 3.5 feet, ~ 60º (ENE) aimed downhill | This photo captures thimbleberry, salal, and red huckleberry growth and berry production for use by the native wildlife. This photo point also serves as a convenient birdhouse placed away from high activity areas in Polygon 1 and near diverse food sources in Polygon 2. The ability of the installed plants to provide specific wildlife value for native fauna insures the continued success of the forest health as described in Goal 2: objectives 1 and 2. The understory plants provide food, cover, nesting sites, and safe travel passages. This photo point is also located near two trillium plants (Trillium spp), which serve as indicator species of a healthy, mature forest ecosystem and the flowers should continue to re-appear and spread in this area, so this marker should be also used to ensure the trillium are finding the forest hospitable for re-growth in future years. |
| 5 | Northeast corner of polygon 2 north of cedar grove, near to hazelnut (Corylus spp) and maintenance path entry from polygon 1 | 4 feet, 177º (S) | This photo points underneath the large red cedar trees and monitors the vegetation in high-shade areas. If these plants show stress or failure, that information should be used in planting the species in higher sunlit areas. The photo shows installed plantings of salal, thimbleberry, red and evergreen huckleberry, and deer fern, as well as pre-existing bracken and sword fern plants. Using this photo point in partnership with the quadrat will provide detailed evidence for how installed plants behave in heavily shaded areas. |

  - Quadrats

Why: Using representative quadrats for monitoring survival of vegetation is an efficient way to inform maintenance decisions and measure restoration success.

When: Every year in August, or every year in September; the important thing is to consistently measure percent cover within the same month every year, and after most of the new growth has occurred during the spring.

Where: Quadrats set up by the team in the project site (Figure 2)

How: Three quadrats were placed in each polygon to incorporate a representative sample of plant species installed in different environmental conditions in each polygon. Quadrats were marked with two stakes made from wind-felled tree branches and flagging. The two stakes mark opposite corners of the quadrat (a square shape). 
            Mark the borders of the quadrat using a preferred method (we simply drew imaginary lines from the two corner stakes to make a square quadrat in our baseline monitoring) and move through the quadrat, estimating what percent of the quadrat all individuals of a species cover (% cover). This is done by vertically projecting the canopy of a species onto the ground. It often improves accuracy to have 2-3 people make independent judgments of the percent cover of a species and then come together and make a consensus on the percent cover value. Measure % cover for each species in the quadrat, and note the canopy layer each occupies (see Box 1 for canopy layer definitions). Consult plant identification resources in Appendix 4 if needed. Count the number of installed plants that are alive and dead, and any invasive species present. Note whether there has been any recruitment of native plant species. Forms for recording quadrat data are found in Appendix 1.

Figure 2. Monitoring map.

Management actions

Generally, low mortality in quadrats could result in the replanting of the lost species. If higher mortality is observed, partial or total replacement with a new species is recommended.

If relatively high mortality is seen in oceanspray and tall Oregon grape (Quadrat 1A), Polygon 1 soils may be too poorly drained for these species. Replace dead individuals with a species tolerant of sunny conditions and more tolerant of poorly drained soils, such as red elderberry, thimbleberry, ninebark, snowberry, and red-osier dogwood. Some species not installed in the 2011-2012 restoration activity but are relevant are black hawthorn (Crataegus douglasii) black twinberry (Lonicera involucrata), and beaked hazelnut (Corylus cornuta).

If high Douglas-fir mortality is seen across polygon 1, lean more on Sitka spruce and grand fir when replacing dead Douglas-fir. Western redcedar and western hemlock (Tsuga heterophylla) are candidates for replacement in the southwestern quarter of the polygon if Douglas-fir is unsuccessful. Mounds should be well-drained enough to support Douglas-fir establishment; if mortality is seen in mounds attempt to re-plant Douglas-firs with larger container stock in October for optimal root development. If continued mortality is seen, try grand fir or consult with the capstone team.

Conditions may be too shady for some species planted to the north of the western redcedar grove in the north of polygon 2, captured by quadrat 2C. If high thimbleberry, red elderberry, and evergreen huckleberry mortality is recorded in quadrat 2C, replace these species with the more shade tolerant deer fern and salal. Other shade tolerant species are listed in the long term management section. It is possible that Thimbleberry may also be unsuccessful in other parts of polygon 2 due to too much shade, consider replacing with beaked hazelnut if high mortality is recorded.

- Baseline monitoring report

  - Quadrat data

| PLOT | SPECIES | #LIVE | #DEAD | % COVER | RECRUITMENT? | LAYER |
| --- | --- | --- | --- | --- | --- | --- |
| 1A | Acer circinatum | 1 | 0 | 0.5 | N | L-M |
|  | Holodiscus discolor | 1 | 0 | 0.5 | N | L-M |
|  | Mahonia aquifolium | 2 | 0 | 0.5 | N | L-M |
|  | Mahonia nervosa | 1 | 0 | 0.1 | N | G |
|  | Oemlaria cerasiformis | 1 | 0 | 0.5 | N | L-M |
|  | Philadelphus lewisii | 2 | 0 | 0.5 | N | G |
|  | Prunus spp | 1 | 0 | 1.5 | N | H-M |
|  | Psuedotsuga menziesii | 2 | 0 | 2.5 | N | G |
|  | Rhamnus purshiana | 2 | 0 | 1.5 | N | L-M |
|  | Rubus parviflorus | 3 | 0 | 3 | N | L-M |
|  | Sambucus racemosa | 1 | 0 | 0.5 | N | G |
|  | Symphirocarpos albus | 6 | 0 | 3 | N | L-M |
|  | Pre-existing vegetation |  |  |  |  |  |
|  | Prunus spp. |  |  | 85 |  | UC |
| Totals (Installed plants and invasives) |
|  | Native | 23 | 0 | 14.6 |  |  |
|  | Invasive | 0 | 0 | 0 |  |  |
| Totals (Installed plants and invasives) |
|  | Ground | 6 | 0 | 3.6 |  |  |
|  | Low-Mid Canopy | 14 | 0 | 9 |  |  |
|  | High-Mid Canopy | 1 | 0 | 1.5 |  |  |
|  | Upper Canopy | 0 | 0 | 0 |  |  |

| PLOT | SPECIES | #LIVE | #DEAD | % COVER | RECRUITMENT? | LAYER |
| --- | --- | --- | --- | --- | --- | --- |
| 1B | Acer circinatum | 4 | 0 | 3 | N | L-M |
|  | Cornus sericea | 6 | 0 | 6 | N | L-M |
|  | Physocarpus capitatus | 1 | 0 | 2 | N | L-M |
|  | Picea sitchensis | 2 | 0 | 2 | N | L-M |
|  | Picea spp. | 1 | 0 | 3 | N | L-M |
|  | Pre-existing vegetation |  |  |  |  |  |
|  | Rubus spectabilis |  |  | 25 |  | L-M |
|  | Tolmiea menziesii |  |  | 1 |  | G |
| Totals (Installed plants and invasives) |
|  | Native | 14 | 0 | 16 |  |  |
|  | Invasive | 0 | 0 | 0 |  |  |
| Totals (Installed plants and invasives) |
|  | Ground | 0 | 0 | 0 |  |  |
|  | Low-Mid Canopy | 14 | 0 | 16 |  |  |
|  | High-Mid Canopy | 0 | 0 | 0 |  |  |
|  | Upper Canopy | 0 | 0 | 0 |  |  |

| PLOT | SPECIES | #LIVE | #DEAD | % COVER | RECRUITMENT? | LAYER |
| --- | --- | --- | --- | --- | --- | --- |
| 1C | Epilobium angustifolium | 1 | 0 | 0.2 | N | G |
|  | Mahonia nervosa | 1 | 0 | 1.5 | N | G |
|  | Oplopanax horridus | 1 | 0 | 0.5 | N | G |
|  | Oxalis oregana | 4 | 0 | 0.5 | N | G |
|  | Polystichum munitum | 3 | 0 | 2 | N | G |
|  | Pseudotsuga menziesii | 1 | 0 | 1 | N | L-M |
|  | Rosa gymnocarpa | 1 | 0 | 1.5 | N | L-M |
|  | Thuja plicata | 2 | 0 | 2 | N | L-M |
|  | Pre-existing vegetation |  |  |  |  |  |
|  | Acer macrophyllum |  |  | 95 |  | UC |
|  | Rubus spectabilis |  |  | 5 |  | L-M |
|  | Urtica dioica |  |  | 30 |  | G |
| Totals (Installed plants and invasives) |
|  | Native | 14 | 0 | 9.2 |  |  |
|  | Invasive | 0 | 0 | 0 |  |  |
| Totals (Installed plants and invasives) |
|  | Ground | 10 | 0 | 4.7 |  |  |
|  | Low-Mid canopy | 4 | 0 | 4.5 |  |  |
|  | High-Mid Canopy | 0 | 0 | 0 |  |  |
|  | Upper Canopy | 0 | 0 | 0 |  |  |

| PLOT | SPECIES | #LIVE | #DEAD | % COVER | RECRUITMENT? | LAYER |
| --- | --- | --- | --- | --- | --- | --- |
| 2A | Gaultheria shallon | 5 | 0 | 1 | N | G |
|  | Oplopanax horridus | 1 | 0 | 0.5 | N | G |
|  | Oxalis oregana | 3 | 0 | 3 | N | G |
|  | Polystichum munitum | 1 | 0 | 1 | N | G |
|  | Rosa gymnocarpa | 1 | 0 | 3 | N | G |
|  | Symphoricarpos albus | 1 | 0 | 1.5 | N | G |
|  | Thuja plicata | 3 | 0 | 6 | N | L-M |
|  | Pre-existing vegetation |  |  |  |  |  |
|  | Acer macrophyllum |  |  | 98 |  | UC |
|  | Acer circinatum |  |  | 15 |  | L-M |
|  | Athryium filix-femina |  |  | 2 |  | G |
|  | Polypodium glycyrrhiza |  |  | 2 |  | L-M* |
|  | Rubus spectabilis |  |  | 2 |  | G |
|  | Tolmiea menziesii |  |  | 35 |  | G |
| Totals (Installed plants and invasives) | *Ep. |
|  | Native | 15 | 0 | 10 |  |  |
|  | Invasive | 0 | 0 | 0 |  |  |
| Totals (Installed plants and invasives) |
|  | Ground | 15 | 0 | 10 |  |  |
|  | Low-Mid Canopy | 1 | 0 | 6 |  |  |
|  | High-Mid Canopy | 0 | 0 | 0 |  |  |
|  | Upper Canopy | 0 | 0 | 0 |  |  |

| PLOT | SPECIES | #LIVE | #DEAD | % COVER | RECRUITMENT? | LAYER |
| --- | --- | --- | --- | --- | --- | --- |
| 2B | Acer circinatum | 2 | 0 | 1 | N | L-M |
|  | Gaultheria shallon | 2 | 0 | 0.5 | N | G |
|  | Mahonia nervosa | 1 | 0 | 0.5 | N | G |
|  | Rubus parviflorus | 3 | 0 | 4 | N | L-M |
|  | Rubus ursinus | 2 | 0 | 1 | N | G |
|  | Vaccinium parvifolium | 2 | 0 | 3 | N | L-M |
|  | Pre-existing vegetation |  |  |  |  |  |
|  | Acer macrophyllum |  |  | 85 |  | UC |
|  | Acer macrophyllum (seedlings) |  |  | 6 |  | G |
|  | Acer circinatum |  |  | 15 |  | L-M |
|  | Carex spp. |  |  | 5 |  | G |
|  | Dicentra formosa |  |  | 5 |  | G |
|  | Oemleria cerasiformis |  |  | 2 |  | L-M |
|  | Polystichum munitum |  |  | 4 |  | G |
|  | Tolmiea menziesii |  |  | 20 |  | G |
| Totals (installed plants and invasives) |
|  | Native | 14 | 0 | 9.2 |  |  |
|  | Invasive | 0 | 0 | 0 |  |  |
| Totals (installed plants and invasives) |
|  | Ground | 0 | 0 | 4.7 |  |  |
|  | Low-Mid Canopy | 14 | 0 | 4.5 |  |  |
|  | High-Mid Canopy | 0 | 0 | 0 |  |  |
|  | Upper Canopy | 0 | 0 | 0 |  |  |

| PLOT | SPECIES | #LIVE | #DEAD | % COVER | RECRUITMENT? | LAYER |
| --- | --- | --- | --- | --- | --- | --- |
| 2C | Blechnum spicant | 1 | 0 | 0.75 | N | L-M |
|  | Gaultheria shallon | 5 | 0 | 0.5 | N | G |
|  | Rubus parviflorus | 1 | 0 | 1 | N | L-M |
|  | Sambucus racemosa | 1 | 0 | 1 | N | G |
|  | Vaccinium ovatum | 2 | 0 | 0.5 | N | G |
|  | Vaccinium parvifolium | 1 | 0 | 1 | N | L-M |
|  | Pre-existing vegetation |  |  |  |  |  |
|  | Acer macrophyllum |  |  | 10 |  | UC |
|  | Athyrium filix-femina |  |  | 2 |  | G |
|  | Carex spp. |  |  | 0.5 |  | G |
|  | Corylus spp. |  |  | 0.5 |  | L-M |
|  | Oemleria cerasiformis |  |  | 4 |  | L-M |
|  | Pteridium aquilinium |  |  | 1 |  | G |
|  | Rubus ursinus |  |  | 2 |  | G |
|  | Tolmiea menziesii |  |  | 10 |  | G |
|  | Thuja plicata |  |  | 95 |  | UC |
| Totals (installed plants and invasives) |
|  | Native | 11 | 0 | 4.75 |  |  |
|  | Invasive | 0 | 0 | 0 |  |  |
| Totals (installed plants and invasives) |
|  | Ground | 8 | 0 | 2 |  |  |
|  | Low-Mid Canopy | 3 | 0 | 2.75 |  |  |
|  | High-Mid Canopy | 0 | 0 | 0 |  |  |
|  | Upper Canopy | 0 | 0 | 0 |  |  |

  - Photo points

Photo 1: Photo point 1.

Photo 2: Photo point 2.

Photo 3: Photo point 3.

Photo 4: Photo point 4. Camera rotated 90º to capture the as much installed plant material development as possible down a moderate slope.

Photo 5: Photo point 5.

6. Long term site management plan

Managing ecological goals

Polygon 1.

Coniferous trees in polygon 1 are expected to create canopy cover that is high enough to plant under within 15-20 years. In-planting of later successional, more shade tolerant species can occur at this stage to facilitate the transition to a late-successional Puget Trough coniferous  forest vegetation community. Thinning at this stage will help to accelerate the growth of the canopy to a point where successional planting underneath will be more successful. Thin Douglas-firs and western redcedar first if the survival rate is high, as these were planted in more abundance than other conifers. Comprehensive instructions on thinning a forest stand for habitat diversity and faster growth can be found in this guide: 

http://cru.cahe.wsu.edu/CEPublications/EB1927/eb1927.pdf

It is highly possible that red alder, Sitka willow and/or big-leaf maple will colonize polygon 1 and as these are faster growing trees, will create an upper canopy and seasonal shade more quickly. Red alder typically reaches a height of 40 ft/12.2 m at 10 years (Uchytil 1989), big-leaf maple less quickly (USDA 2012) but more so than the coniferous species planted (Minore and Zasada 1990). If polygon 1 develops a deciduous canopy before an evergreen canopy, a different strategy should be taken to manage succession towards the target community of a Puget Trough coniferous forest: plant western redcedar and, where there is relatively more light, Sitka spruce underneath the deciduous canopy. Clear an area 2m around the trees to reduce competition for resources. Cleared natives can be transplanted to other areas of the site. Mulch 4” to suppress competition from plants within the 2m radius. If trees are planted densely, I.e. 2m-4m apart, thinning of coniferous trees in future years will be beneficial if most trees survive; follow recommendations made in the above guide or consult one of the capstone team (Appendix 2).

Polygon 2

Long term management of polygon 2 involves managing coniferous regeneration underneath the deciduous forest canopy. Western redcedar was planted to aid succession into the coniferous stage. Re-plant dead western redcedar, keeping at least 2m spacing from other trees. Consider adding western hemlock to the palette of coniferous trees planted in this part of the site. The species listed in the later successional plants list can be in-planted underneath the western redcedar canopies in the distant future – expect at least 20-25 years for a canopy that is tall enough to plant under; or they can be planted in openings in the deciduous forest. Western yew (Taxus brevifolia) is highly shade tolerant and would do well in Polygon 2.

Species list for later successional planting

7. References

[GSP] Green Seattle Partnership. n.d. Forest Steward Field Guide [Internet]. [Cited 2012 April 22]; Available from http://greenseattle.org/forest-steward-resources-1/forest-steward-field-guide

[USDA] USDA Plants database. 2012. bigleaf maple [Internet]. Available from http://plants.usda.gov/java/charProfile?symbol=ACMA3&format=print

Carey AB, Harrington CA. 2001. Small mammals in young forests: implications for management for sustainability. Forest Ecology and Management [Internet]. 154: 289-309.

Chalker-Scott L. 2009. Sustainable Landscapes and Gardens: good science – practical application. GFG Publishing

Howelry L D, Sundt P. 2001. Using repeat color photography as a tool to monitor rangelands. University of Arizona’s Rancher’s Rangeland Management Guide. 55-64.

Johanson P. 2012 May 10. Arts and Healing Network Interview [Internet]. Available from http://patriciajohanson.com/archive/ahn-interview.html.

King County. 2007. Weed Alert: Herb Robert (Geranium robertianum) [Internet]. (WA): King County Noxious Weed Control Program.  Available from: http://your.kingcounty.gov/dnrp/library/water-and-land/weeds/Brochures/Herb_Robert_Factsheet.pdf

King County. 2008. Weed Alert: English holly (Ilex aquifolium) [Internet]. (WA): King County  Noxious Weed Control Program.  Available from: http://your.kingcounty.gov/dnrp/library/water-and-land/weeds/Brochures/English-Holly-Fact-Sheet.pdf

McDougald, N., and  W. J. Clawson. 1993. Natural resource management project photo plots. University of California Cooperative Extension and USDA Soil Conservation Service, Rangeland Watershed Program, Fact Sheet No. 24

McDougald, N., W. E. Frost, and W. J. Clawson. 1990. Photo points as a monitoring tool. In: Monitoring California’s annual rangeland vegetation, W. J. Clawson (ed.). University of California, Division of Agriculture and Natural Resources, Publication 21468

Minore D, Zasada JC. 1990. Acer macrophyllum. In: Fire Effects Information System [Internet]. U.S. Department of Agriculture, Forest Service, Rocky Mountain Research Station, Fire Sciences Laboratory (Producer). Available from
http://www.na.fs.fed.us/spfo/pubs/silvics_manual/volume_2/acer/macrophyllum.htm

Uchytil, Ronald J. 1989. Alnus rubra. In: Fire Effects Information System [Internet]. U.S. Department of Agriculture, Forest Service, Rocky Mountain Research Station, Fire Sciences Laboratory (Producer). Available: http://www.fs.fed.us/database/feis/ [2012, May 10].

Appendix 1: Monitoring and Survey Forms

| PLOT | SPECIES | #LIVE | #DEAD | % COVER | RECRUITMENT? | LAYER |
| --- | --- | --- | --- | --- | --- | --- |
| Totals | Native |  |  |  |  |  |
|  | Invasive |  |  |  |  |  |
| Totals | Ground |  |  |  |  |  |
|  | Low-Mid |  |  |  |  |  |
|  | High-Mid |  |  |  |  |  |
|  | Upper Canopy |  |  |  |  |  |

Appendix 2: Project Contact Information

2011 – 2012 capstone team

Elliott Church 
edd2@uw.edu
(360) 568 5108

Darryl Nevels
(425)404-9358
dnevels@friendsnorthcreekforest.org

Sarah Witte
JVeg321@gmail.com

Danee’ Moesch

Teppei “Tep” Sato
teppeisato32@gmail.com

Freddie Hensen 
206-293-0919
fhensen@uw.edu

Appendix 3: Materials Sources

Mulch

Arborist’s mulch works well for restoration purposes, and is usually free.

Woody mulch, with as low a foliar component as possible, is ideal. Mulch chipped from willow, poplar, or any other species that sprouts readily from wood should not be used. If mulch shows evidence of English holly (leaves, and especially, berries) it should be avoided.

- Sources

  - Northwest Arboriculture LLC.

5616 Maltby Road
Woodinville, WA 98072
Trent Kreeck:  425-806-6945; trent.kreeck@nwarbor.com

Trees for Life, Inc.
P.O. Box 1586
Bothell, WA 98041
425-487-2079;  treesforlife@earthlink.net

Native plant material

    - Container stock:

    - Piper’s Creek Nursery

23622 Bothell Everett Hwy
Bothell, WA 98021
206.297.1978
adouglasfir@gmail.com
piperscreeknursery.com

  - Bare root stock:

    - King Conservation District native bare root plant sale:

      - http://www.kingcd.org/pro_native.htm

    - Snohomish Conservation district:

      - http://snohomishcd.org/plant-sale

  - Plant identification

    - USDA PLANTS Database: http://plants.usda.gov/java/

Appendix 4: Plant identification and invasives control resources

East-side Audubon

Description: This site is dedicated to the conservation of native plants for local bird

species.

Website: http://eastsideaudubon.org/

Garden Wise

Description: This is a guide to planting native vegetation in in the Pacific Northwest

without introducing invasive species.

Website: http://www.nwcb.wa.gov/publications/Western_Garden_Wise.pdf

King county noxious weed program

Description: This is a local website that is dedicated to limiting and controlling invasive

plant species.

Website:http://www.kingcounty.gov/environment/animalsAndPlants/noxious-weeds.asx

Program line: 206.296.0290

Noxious Weed Control Board

Description: This board helps share the responsibility of protecting Washington State

from non-native plant species.

Website: http://www.nwcb.wa.gov

Email: noxiousweeds@agr.wa.gov

Plants of the Pacific Northwest Coast

Description: This book highlights native plants and vegetation along with native species.

Reference: Pojar J, MacKinnon A. 2004. Plants of the Pacific Northwest Coast. Auburn

(WA): Lone Pine Publishing.

USDA National Agricultural Library

Description: Reports on invasive species in the U.S. and what practices are implemented

to control invasive plant species.

Website: http://www.invasivespeciesinfo.gov/unitedstates/wa.shtml

USDA Natural Resources Conservation Services

Description:  This database provides standardized information about the vascular plants,

mosses, liverworts, hornworts, and lichens of the United States.

Website: http://plants.usda.gov/java/

# Text boxes

Photo: Tep Sato

Box 1: Canopy layers and abbreviations
             used in baseline monitoring data

G	Ground, 0-50 cm off of ground
L-M	Low-Mid Canopy, 50 cm to 3 m
H-M	High-Mid Canopy, 3-6m
UC	Upper Canopy, above 6m 
Ep.	Epiphyte: grows on trees-look on
               branches